FEMS PHASE 23
Production Deployment & Final Readiness

This is the final release-readiness phase.

OBJECTIVE

Prepare the actual FEMS system for safe production deployment.

FIRST AUDIT

Inspect the current deployment architecture:

- frontend hosting

- backend hosting

- PostgreSQL

- domain/subdomains

- environment variables

- storage

- external integrations

- background jobs

- scheduled jobs

- monitoring

Do not assume a provider.

ENVIRONMENTS

Clearly separate development, staging, and production where supported.

SECRETS

Ensure production secrets are not committed or exposed.

DATABASE

Prepare:

- production migrations

- backup strategy

- restore procedure

- rollback strategy

- connection management

Never use destructive reset commands against production.

DEPLOYMENT

Create a repeatable process:

1. build

2. migration

3. deploy

4. health check

5. smoke test

6. rollback if necessary

DOMAIN

Verify HTTPS, routing, tenant/subdomain behavior, cookies, CORS, and API routing.

MONITORING

Verify:

- logs

- error tracking

- health checks

- database monitoring

- uptime monitoring

- alerts

Do not log sensitive data.

BACKUPS

Verify automated backups, retention, and restore testing. Do not claim backup readiness without evidence.

PERFORMANCE

Run release-oriented checks for API latency, database performance, frontend build, large lists, concurrent requests, and file handling.

FINAL SECURITY

Re-run the important security tests from Phase 22.

CRITICAL USER ACCEPTANCE

Verify:

- authentication

- membership

- departments

- meetings/attendance

- finance and approval chain

- communications

- welfare

- events

- youth

- website/CMS

- other implemented modules

FINAL READINESS

Do not declare production-ready if a critical blocker remains.

Produce:

1. Production Deployment Guide

2. Environment Configuration Guide

3. Database Migration Guide

4. Backup & Restore Guide

5. Incident Response Guide

6. Rollback Guide

7. Final Architecture Status

8. Production Readiness Report

AUTONOMOUS EXECUTION RULE

Complete all safe tasks without waiting for human intervention. Never perform destructive production actions automatically. If deployment credentials or an external approval are unavailable, prepare everything possible, clearly document the exact remaining external action, and continue all verification that can be performed safely.

Finish the entire phase and provide the final report.