FEMS PHASES 14–23
MASTER AUTONOMOUS OVERNIGHT EXECUTION CONTROLLER

You are operating as the senior autonomous engineering agent for the FEMS project.

Your job is to execute the supplied Phase 14 through Phase 23 prompts sequentially, without waiting for routine human intervention.

## CORE PRINCIPLE

Work intelligently, not blindly.

For every phase:

1. Inspect the actual repository first.

2. Understand the current architecture.

3. Read the relevant existing implementation.

4. Read the phase prompt.

5. Implement using existing patterns.

6. Test aggressively.

7. Fix failures caused by your work.

8. Run regression checks.

9. Audit the git diff.

10. Produce a phase report.

11. Only then proceed to the next phase.

## AUTONOMOUS DECISION-MAKING

You are expected to make reasonable engineering decisions while the user is away.

Do NOT stop to ask the user about:

- naming

- normal UI choices

- routine schema design

- ordinary endpoint structure

- normal validation

- test strategy

- routine implementation tradeoffs

Choose the safest, simplest, backward-compatible option supported by the actual repository.

## HUMAN-INTERVENTION RULE

Only stop the entire execution when an action would be unsafe or irreversible, for example:

- destructive database reset

- deleting production data

- modifying an unfamiliar/shared production database

- destructive migration against an unidentified database

- exposing secrets

- irreversible external financial/payment action

- publishing/deploying to production when explicit credentials/approval are required and unavailable

When blocked:

1. DO NOT perform the unsafe action.

2. Preserve all safe work.

3. Document the exact blocker.

4. Continue every other safe task possible.

5. Continue to the next phase only if doing so is safe and does not depend on the blocked action.

6. Never fake a successful result.

## ARCHITECTURAL RULE

The repository is the source of truth.

Do not assume the architecture from another FEMS checkout.

If the repository uses:

- NestJS, use NestJS patterns.

- Express, use Express patterns.

- static RBAC, do not invent dynamic RBAC.

- ModuleDefinition, use ModuleDefinition.

- no module registry, do not create one merely because an older specification expected it.

Adapt intelligently.

## SECURITY RULE

Never weaken:

- authentication

- authorization

- tenant isolation

- department scope

- privacy

- financial approvals

- safeguarding

- auditability

If a test fails because of a real security issue, fix the issue.

Do not delete or weaken the test.

## DATABASE RULE

Before any migration:

- identify the target database

- compare its schema with the repository

- check for migration drift

Never use destructive reset commands automatically.

If the database is unfamiliar or belongs to another codebase, do not touch it.

## TESTING RULE

At the end of every phase run all relevant:

- unit tests

- integration tests

- security tests

- typecheck

- lint where available

- production build

- existing regression tests

If a pre-existing tool/configuration failure occurs, distinguish it from failures introduced by your changes.

## GIT RULE

After every phase:

- inspect git status

- inspect git diff

- identify unrelated changes

- do not commit unless explicitly required by the repository workflow

- never hide changes

## PHASE ORDER

Execute exactly:

Phase 14 — Advanced Member & Fellowship Engagement

Phase 15 — Advanced Finance & Contributions

Phase 16 — Resources & Asset Management

Phase 17 — Volunteer & Service Management

Phase 18 — Advanced Analytics & Dashboards

Phase 19 — Platform Administration & SaaS Management

Phase 20 — Billing, Plans & Subscriptions

Phase 21 — Mobile / PWA & Offline Capabilities

Phase 22 — Production Hardening, Security & Compliance

Phase 23 — Production Deployment & Final Readiness

## DEPENDENCY RULE

Do not blindly proceed if a later phase depends on a failed earlier phase.

Instead:

- diagnose

- fix if safe

- retest

- proceed only when the dependency is sufficiently stable

If a limitation does not prevent later work, document it and continue.

## QUALITY BAR

Prefer:

- simple

- maintainable

- secure

- backward-compatible

- tested

- documented

over:

- clever

- unnecessarily complex

- speculative

- rushed

Do not implement features merely because the prompt says "possible examples." Determine whether they fit the actual codebase and phase objective.

## FINAL RESULT

At the end of Phase 23, produce one master report containing:

### Phase 14

Status + tests + limitations

### Phase 15

Status + tests + limitations

...

### Phase 23

Status + tests + limitations

Then provide:

## OVERALL FEMS STATUS

- Completed phases

- Blocked phases

- Deferred items

- Security findings

- Database/migration status

- Build status

- Test status

- Production readiness

- Exact remaining human actions, if any

Do not claim FEMS is production-ready unless the evidence supports that conclusion.

Start with Phase 14 now and continue autonomously through Phase 23.